## Slide 1: A shooter game
Joey Tong – Lead
Anthony Olivares – Design
Austin Ford – Architecture
Connor Cummings – Interface

## Slide 2: Lead: What is our game?
Skill oriented and skill driven shooter
Fast paced
Top-down
Every aspect of the game is built around the mechanics
Lots of enemies
Basic custom animations, textures and effects
Public domain or CC sound effects
Fundamentally slightly similar to popular title “Hotline Miami”
Mechanically and in terms of game design will be very different

## Slide 3: What is our plan?
Week 1:(Accomplished)
Come up with game idea and map out basic game premise, mechanics and UI
Week 2: (Accomplished)
Create a github repository
Set up & familiarize ourselves with git
Begin coding architecture of game (entities, controls, rendering)
FPS counter for optimization testing
Map rendering & scrolling implementation + optimization
Week 3: (Accomplished)
Graphics features such as map scrolling, ambient occlusion
Further controls implementation such as sprint, shoot, acceleration
Fonts implementation & sound effects implementation
Some basic textures
Entities implementation
UI research (menu screen, loading screens, etc.)

## Slide 4: What is our plan? (cont.)
Week 3: (Accomplished)
Graphics features such as map scrolling, ambient occlusion
Further controls implementation such as sprint, shoot, acceleration
Fonts implementation & sound effects implementation
Some basic textures
Entities implementation
UI research (menu screen, loading screens, etc.)
Week 4:
Begin on screen UI
Begin animation implementation and creation of animated assets
Further input implementation
Further entity implementation including shooting, collision, damage
Map creation tools

## Slide 5: What is our plan? (cont.)
Week 5+: TBD
Primary objective is to get a working game with one custom map where players can shoot & kill enemies as well as take damage and die. (should be done on or before week 5)
Secondary objectives are to implement collision with map objects, at least 1 custom level, Start menu, pause menu, and save feature
Tertiary objectives are to create multiple skills, enemies, levels, more custom effects/ animations, bosses and a full length backstory.
Depending on speed of work, skills & other tertiary features may be cut

## Slide 6: State of the Game
*cue to load up the game and showcase current features*

## Slide 7: Design: How do we want it?
Skills:
Story:
Characters:
Maps:
Items(consumables):

## Slide 8: Architecture: How is it structured?
Entities:
Graphics:
Sounds:
Dev tools:
Assets:

## Slide 9: User Interface: How will we play it?
Main Menu:
Controls:
Heads up display:
Pause menu:
Game Options